Project Title: Campus Ride-Sharing Platform with Parking System

Project Vision: To develop a smart, secure, and sustainable ride-sharing platform tailored for MMU students, staff, and faculty. The platform integrates with the campus parking system and digital ID authentication to reduce congestion, optimize parking, and promote eco-friendly commuting.

Project Scope:

* Ride creation/joining system
* Integration with digital ID verification
* Parking availability and incentives
* Notifications, ride history, and feedback

Project Goals:

* Encourage sustainable commuting
* Minimize parking demand
* Enhance safety through ID verification
* Promote user collaboration via carpooling

Communication Plan:

* Platform: Whatsapp
* Documentation: GitHub

Timeline:

* Week 3: Group formation and planning
* Week 5: Context and sources identification
* Week 6: Elicitation planning
* Week 7: Elicitation execution
* Week 8: SRS drafting
* Week 9: Finalization and submission